Test plan
«Audio Cataloger» Project

Contents
# Introduction
This document describes the approach and methodologies used by the testing team to plan, organize and perform the testing applications of the «Audio Cataloger» Project.
«Audio Cataloger» Project is a simple tool that helps user to create a list of all audio files on his computer. User will be able to see the results via web-browser (html) for quick review or edit results in spreadsheet software (csv). This tool should work quick and simple and only in console. Application helps to find duplicates of audio files and find corrupted audio files.
# Scope of Work
See referenced sections in «Audio Cataloger» Project Requirements project documentation.
Components and Functions to be Tested#	Application/ component name	Function name	Reference
01	«Audio Cataloger»	Start and stop of the application.	UR-1
02	«Audio Cataloger»	Configuration of the application.	UR-2
03	«Audio Cataloger»	Application log.	UR-3
04	«Audio Cataloger»	Supported file formats.	BR-1
05	«Audio Cataloger»	Output formats.	BR-2
06	«Audio Cataloger»	Background color.	BR-3
07	«Audio Cataloger»	Directory and file name in output.	BR-4
08	«Audio Cataloger»	Exception handling.	QA-2
09	«Audio Cataloger»	Several starting directories.	QA-3
10	«Audio Cataloger»	Multi-platform capabilities.	SC-3
11	«Audio Cataloger»	Technical details.	DS-* (except DS-1)

## Components and Functions Not to be Tested
See referenced sections in «Audio Cataloger» Project Requirements project documentation.
#	Application/ component name	Function name	Reference/Comment
21	«Audio Cataloger»	Console application.	SC-1
22	«Audio Cataloger»	Java, JAR-container.	SC-2 (L-1, L-2, L-3, DS-1)

# Quality and Acceptance Criteria
- The product should work according to the requirements and functional specification listed at sections Scope of work, according to «Audio Cataloger» Project Requirements project documentation.
- The product bug level should reach the acceptance criteria defined in Contract/Requirements, or if other is not specified, the product should not have bugs with severity Critical and Major to be released for production.
# Critical Success Factors

- Meet a schedule and complete development and testing of all functionality in term.
- Be supported in console only.
- Application shouldn’t have known bugs with severity Critical and Major at the time of Final Release.
- Functional requirements do not have last minute changes.
- Application should be multi-platform one.
- Main idea is to have quick and simple tool.
# Risk Assessment
All project risks including testing ones are tracked and monitored in «Audio Cataloger» Project Requirements project documentation, module Risks.
Personnel (low probability): if any team member is inaccessible, we can contact the representatives to get a temporary replacement.
Project should be finished it 15 days. Pay attention to time schedule risk. It is high probability. The customer has indicated a deadline of 21 december, therefore time is our critical resource. It is recommended to do our best to complete the project by 16 december remains available for any unexpected issues.
No other specific risks have been identified.
# Resources
The team of the project includes 2 developers, 2 testers and Project manager. Application must be done and tested in15 days (120 hours).
Developers team takes part in requirements testing and code review.
Testers team creates test documentation, executes test-cases, participates in code-review.
Project schedule is from 01 december 2020 to 21 december 2020. Project uses Agile, Scrum.

Test documentation:
- Requirments. Responsible person – Test leader, deadline 03 december.
- Test-cases and defect reports. Responsible – Test leader, creating period 07 – 15 december.
- Test result report. Responsible person – Test Leader, deadline 16 december.

## Key Project Resources

#	Project Role	Name, e-mail, location
01	Project Manager	John Doe, adress@email.com, Kyiv
02	Project Coordinator, Key Senior Java developer	John Doe 2, adress@email.com, Kyiv
03	Middle Java developer	John Doe 3 , adress@email.com, Kyiv
04	Test Leader	John Doe 4, adress@email.com, Kyiv
05	Tester	John Doe 5, adress@email.com, Kyiv

## Test environment

Environment name	Environment type (Hardware/Software, etc.)	Owner (EPAM/Client)	Application (for which purposes is it used)
Test machine 01	Windows 10 Ent x64, 8Gb RAM, i7 3GHz	EPAM	Check application work in console. Html and csv files.
Test machine 02	Linux Ubuntu 18 LTS x64, 8Gb RAM, i7 3GHz	EPAM	Check application work in console. Html and csv files.
Test machine 03	Mac OS Mojave 10.14.6, 8Gb RAM, Apple M1	EPAM	Check application work in console. Html and csv files.

## Test Tools

#	Tool	Comment
01	Jira	Bug reporting system for coordination.
02	Java JRE minimal version 8.0.60	Developing.
03	Console.	Testing.

# Test Documentation and Deliverables

#	Title	Responsible person(s)	Frequency (delivery time)	Method of delivery
01	«Audio Cataloger» Project Test plan	John Doe 4	Once before the testing start	Jira, email
02	«Audio Cataloger» Project test Cases	John Doe 4	Before the testing start	Jira, email
03	Bug reports	John Doe 4 / John Doe 5	Upon finding a bug	Jira, email
04	Test Result Reports	John Doe 4	Weekly	Jira, email

# Test Strategy
The «Audio Cataloger» applications will be tested using a “grey box” approach, which is based on the requirements and functional specification with partly knowledge of the internal structure or program source code.
## Entry Criteria
The Testing Team may suspend partial or full-testing activities on a given build if any of the following occurs:
- It is impossible to install successfully the new build following the readme.
- There is a fault with a feature that prevents its testing.
- Application does not contain the specified change(s).
- New claimed functionality doesn’t work or works improperly.
- A severe problem has occurred that does not allow testing to continue.
- Development has not corrected the problem(s) that previously suspended testing.
- A new version of the software is available to test.
Acceptance criteria: 100% success of test cases on smoke test level and 90% success of test cases on critical path test level. We start tests when have new build. Critical path test starts only after 100% successful of smoke tests.
## Test Methods
Testing is the process of attempting to find discrepancies between the program and its functional specification/ requirements. The goal is to make sure that all functions of the «Audio Cataloger» applications work correctly.
- Manual functional testing – is considered as the main method of the application testing.
- Automated functional testing – smoke test will be performed manually/ automatically using tools described in section Test Tools.
- Automated Performance/Load testing will be performed upon request according to a separate plan specified in section Test documentation and deliverables.
## Test Types
In the process of testing «Audio Cataloger» application we will use manually Smoke test and Critical Path test. Developers will use Unit tests to check algorithms and functional work correctly. It is a simple and small console application so no Extended tests or Usability tests will be used. We need check functional in console according to requirements and ensure that algorithms work in a right way.
## Test Levels
### Smoke Test
Smoke Test is performed to quickly assess the readiness of the product for further more deep and thorough testing. It includes testing «Audio Cataloger» applications major functions on the one most often used and consequently most important client configuration.
If Smoke Test failed, Testing Team sends notification and suspends testing until corrected version of the product is available.
### Critical Path Test
Critical Path Test will be performed after Smoke Test is passed. The goal of the Critical Path Test is to find bugs that could affect the major functionality of the application that is most important for the product users. Critical Path Test will be performed manually according to «Audio Cataloger» Test Cases document on all platforms to be certified.
## Bug and Documentation Tracking
Tools described in the section Test Tools will be used for bug reporting and documentation tracking. The bug metrics and statistics will be included in the test results reports.
### Bug Severity Definitions
Critical – Application, component or module crash or are not accessible
Major – Data corruption/loss, a problem in major functionality, no workaround is known.
Medium – A problem with workaround, secondary features do not work properly
Minor – Cosmetic flaw
# Testing Schedule
#	Activity	Begin Date	End Date	Assignment	Location	Work content
01	Test plan creation	01 december	03 december	Test Leader	Jira	1
02	Test cases creation	07 december	15 december	Test Leader	Jira	As many as needed
03	Build installation	07 december	11 december	Test Leader	Jira	As many as needed
04	Smoke Test execution	07 december	15 december	Test Leader, Tester	Jira	As many as needed
05	Critical path Test execution	07 december	15 december	Test Leader, Tester	Jira	As many as needed

REVISION HISTORY
Ver.	Description of Change	Author	Date	Approved
				Name	Effective Date
<n.n>			<dd-Mmm-yyyy>